## Slide 1
Lecture #3
“Managing Projects”
Lecturer: Prof Mischa Dohler
mischa.dohler@kcl.ac.uk
(07873 252 444)

## Slide 2: Choice of project decision KPIs & Methodology
For what financial data do you ask Alex, Ben & Chris?
  What’s the return of investment?
  How long would it take to get the investment back?
  What’s the financial risk?
  How are you going to spend the cash?
  How many people do you need (how many salaries)
  What are the benefits?
WHAT’s THE INVESTMENT NEEDED? (eg £1k)
HOW MUCH WILL IT MAKE PER YEAR? (eg £100 p.a.)
HOW WILL PROFIT BE SHARED?

## Slide 3: Payback Period & NVP
Payback = Profit per year w.r.t initial investment
Alex = Ben = Chris -> £120,000k
  A: profit -> £60k pa -> 2 years (marginal favourite)
  B: profit -> £50k pa -> 2.4 years (unlikely to be taken)
  C: profit -> £40k £70k £80k -> 2 years & 10/80=1/8 = 2.125 years
Net Present Value: @10%, compound y1:0.91; y2: 0.83; y3: 0.75
  A: 29.4 = 60 * (.91 + .83 + .75) - 120
  B: 4.5 = 50 * (.91 + .83 + .75) – 120 (unlikely to be taken)
  C: 34.5 = 40 * .91 + 70 * .83 + 80 * .75 – 120 (marginal favourite)

## Slide 4: Project Choice
Name: Alex Ben Chris
Invest: £120k £120k £120k
Profit Y1: £60k £50k £40k
Profit Y2: £60k £50k £70k
Profit Y3: £60k £50k £80k
Payback Period: 2Y 2.4Y 2.125Y
NPV (@10%): £29.2k £4.3k £34.3k
IRR: 23.4% 12.0% 23.9%

## Slide 5: Scrum Points: front end website for Uber drivers to sign up – example of how subjective the estimate is:
1: 0
2: 2
3: 3
5: 11
8: a lot
13: 5
21: 0